# Project Proposal

# 1. Introduction

This proposal outlines the design, development, implementation, and support of a Common Data Environment (CDE) platform integrated with a Content Management System (CMS), in response to the RFP issued by DOXON IT Solutions.

The proposed platform can provide a centralized digital environment for managing project data, documents, workflows, and stakeholder collaboration. It can enable structured document control, real-time collaboration, and controlled content publishing.

The solution can be built using a modern cloud-based architecture designed for scalability, security, high availability, and integration with third-party systems. The platform can support contractors, consultants, administrators, and reviewers while ensuring compliance with industry standards and audit requirements.

# 2. System Architecture

The system architecture diagram illustrates the interaction between users, frontend application, backend services, and cloud infrastructure components.

# 3. Technology Stack

The platform can be developed using the following technologies:

Phase 1 – Core Platform

Frontend

- React

- TypeScript

- Tailwind CSS / Material UI

Backend

- Java

- Spring Boot

- REST APIs

Database

- PostgreSQL

Cloud Infrastructure

- AWS EC2 – application servers

- AWS RDS – managed database

- AWS S3 – document storage

## Phase 2 – Platform Scaling & Optimization

Additional technologies can be introduced to enhance performance, scalability, and observability.

Caching & Performance

- Redis – caching and event processing

Monitoring & Logging

- CloudWatch – system logs and monitoring

- Sentry – application error tracking

# 4. Data Flow

Core System Data Flow
The system can follow an API-driven data flow architecture:

- Users can interact with the platform through the React frontend.

- The frontend can communicate with backend APIs via HTTPS.

- The backend can process requests and execute business logic.

- Data can be stored and retrieved from PostgreSQL.

- For file uploads, the backend can generate secure signed URLs.

- Files can be uploaded directly from the frontend to cloud storage.

- Document metadata can be stored and managed in the database.

## Document Management & Versioning Flow

- User uploads a document via the frontend.

- Backend generates a signed upload URL.

- File is uploaded directly to cloud storage.

- Metadata (file name, version, project, user, timestamp) is stored in the database.

- On updates, a new version is created while maintaining previous versions (immutable history).

## Workflow & Approval Flow (CDE)

- Initiator uploads or submits a document.

- Document moves to internal review stage.

- Internal team reviews and either approves or rejects.

- Approved documents are shared with the consultant team.

- Consultant performs QA review and updates status (approved/rejected).

- Final approval or rejection is recorded.

- All workflow transitions are stored and tracked in the system.

## CMS Content Flow

- Authorized users create or edit content via CMS interface.

- Content is saved as draft in the database.

- Content goes through approval workflow (if configured).

- Approved content is published and made available to users.

- Media files are stored in cloud storage and linked to CMS content.

## Audit & Activity Logging Flow

- Every user action (upload, edit, approve, reject, login) is captured.

- Logs are stored as append-only records in the database.

- Audit logs can be retrieved for compliance and reporting.

## Integration Flow (API & SSO)

- External systems (ERP, BIM, CRM) interact via REST APIs.

- Authentication can be handled via SSO providers (AWS SSO).

- Data exchange occurs through secure API endpoints.

# 5. Security Architecture

Security can be implemented across multiple layers:

- Authentication can be handled using JWT-based mechanisms

- Role-based access control can restrict user permissions

- HTTPS encryption can secure all communications

- Secure file access can be enabled via signed URLs

- Audit logs can track user actions such as uploads, approvals, and edits

- Data can be encrypted at rest and in transit

# 7. Scalability Strategy

The system will be implemented in a phased approach to ensure efficient delivery while supporting future scaling.

## Phase 1 – Core Platform

Focus on delivering essential platform functionality with minimal infrastructure.

- Document management foundation

- CMS functionality

- Secure document uploads

- Role-based access control

- Basic workflows

- Core dashboards

## Phase 2 – Platform Scaling

Enhancements will include:

- Redis caching for improved performance

- Advanced monitoring and logging

- Infrastructure scaling

- Database optimization

- Enhanced workflows and reporting

# 8. Monitoring & Logging

Monitoring and logging capabilities will be introduced progressively.

## Phase 1 – Basic Monitoring

- Basic infrastructure monitoring

- Server health monitoring

- Database performance monitoring

## Phase 2 – Advanced Monitoring

- Centralized logging using CloudWatch

- Application error monitoring using Sentry

- API performance monitoring and alerts

# 9. Deployment Architecture

The platform can be deployed on cloud infrastructure in the AWS Middle East (UAE) region.

## Phase 1 – Initial Deployment

- Frontend hosted on static hosting platform (Vercel or AWS S3)

- Backend running on AWS EC2

- PostgreSQL database using AWS RDS

- Document storage using AWS S3

## Phase 2 – Scaled Deployment

- Infrastructure scaling

- Redis caching layer

- Advanced monitoring and observability

# 10. Backup & Disaster Recovery (Phase 2)

System recovery can be achieved using:

- Automated database backups

- File versioning for recovery

- Cross region replication can be added as a future enhancement

System recovery can be achieved using:

- database backups

- application code repository

- infrastructure configuration

In case of failure:

- New server instance can be created

- Database can be restored from latest backup

- Application can be redeployed

- Files will remain securely available in S3 storage

# 11. Implementation Plan

The project will be delivered in two phases.

## Phase 1 – Core Platform Development

Phase 1 focuses on delivering the platform foundation with CDM and CMS capabilities and minimal UI.

Activities include:

- Infrastructure setup

- Backend architecture development

- Frontend application structure

- Database schema implementation

- Authentication and role management

- CMS functionality implementation

- Document upload capability

- Document viewing and downloads

- Basic workflows

- Initial dashboards

This phase delivers a working system where documents can be uploaded and managed.

## Phase 2 – Platform Enhancement & Scaling

Phase 2 completes the platform with full functionality and advanced features.

Activities include:

- Document versioning

- Complete approval workflows

- Advanced role permissions

- UI enhancements

- Reporting and dashboards

- Integration capabilities

- Performance optimization

- Final testing and deployment

### Team Structure

The project can be executed by a focused team of two developers.

Frontend Developer

- Responsible for UI/UX implementation and CMS components

Backend & Infrastructure Developer

- Responsible for APIs, database design, workflows, infrastructure, and deployment

# 12. Maintenance & Support

Post-deployment support can include:

- System monitoring

- Bug fixes and issue resolution

- Security updates

- Performance optimization

- Feature enhancements

# 13. Timeline

## Phase 1 – Core Platform

- Architecture & Setup – 2 weeks

- Backend Development – 4 to 6 weeks

- Frontend Development – 2 to 3 weeks

- Integration & Testing – 1 week

Estimated Duration: 8 to 10 weeks

## Phase 2 – Platform Scaling

- Versioning & Workflow Enhancements – 2 weeks

- Feature Enhancements & UI Improvements – 1 to 2 weeks

- Testing & Deployment – 1 week

Estimated Duration: 4 to 6 weeks

# 14. Cost Estimate

Development Cost

## Phase 1 – Core Platform Development (65%)

Phase 1 focuses on building the foundational platform including CMS functionality, document management structure, secure document uploads, and core workflows.

Estimated development cost:

₹4,36,800 – ₹5,82,400

This includes:

- architecture design

- backend development

- frontend application development

- document upload implementation

- CMS functionality

- basic workflows

- authentication and role management

- initial deployment

## Phase 2 – Complete Platform Development (35%)

Phase 2 focuses on completing the platform with advanced features and full workflow capabilities.

Estimated development cost:

₹2,35,200 – ₹3,13,600

This includes:

- document versioning

- complete workflow and approval logic

- UI enhancements and dashboards

- integration capabilities

- performance optimization

- system testing and final deployment

Effort Estimation
Phase 1: 8 to 10 weeks
Phase 2: 4 to 6 weeks
Total Duration: 12 to 16 weeks
Working hours per week: 40 hours
Estimated total effort: 480 to 640 hours (combined team effort)
Effective hourly rate per team: ₹1,400

# Total  development cost: ₹6,72,000 – ₹8,96,000

Cloud Infrastructure Cost (Monthly)

Estimated monthly cost: ₹5,000 – ₹10,000

- Application server hosting (EC2): approximately ₹2,000 – ₹3,500 per month

- Managed database service (RDS): approximately ₹1,600 – ₹2,500 per month

- Object storage for documents (S3): approximately ₹400 – ₹1,600 per month

- Caching service (Redis): approximately ₹800 – ₹1,600 per month

- Monitoring and logging services: approximately ₹400 – ₹800 per month

These costs may vary depending on:

- number of users

- document storage size

- system usage levels

# Maintenance & Support Cost

Estimated annual maintenance: ₹1,20,000 – ₹2,00,000

Includes:

- bug fixes

- monitoring

- updates

- optimizations

# Cost Summary

Phase 1 Development: ₹4,36,800 – ₹5,82,400

Phase 2 Development: ₹2,35,200 – ₹3,13,600

Total Development Cost: ₹6,72,000 – ₹8,96,000

Monthly Infrastructure Cost: ₹5,000 – ₹10,000

Annual Maintenance Cost: ₹1,20,000 – ₹2,00,000

These estimates provide a scalable and cost-effective approach for delivering the proposed CDE platform.

Payment Milestones

The project can follow milestone-based payments structured as follows:

- 30% at project initiation

- 40% after phase 1

- 30% after delivery

This structure helps ensure transparency and aligns payments with project progress.

# 15. Conclusion

The proposed CDE platform can provide a robust, scalable, and secure solution tailored to the requirements outlined in the RFP.

The architecture ensures efficient document management, workflow automation, and content publishing while maintaining performance and cost efficiency.

We look forward to collaborating with DOXON IT Solutions to successfully deliver this platform.