# PROJECT PROPOSAL

# Development of Common Data Environment (CDE) Platform

# with Integrated CMS

# Prepared for:

# DOXON IT Solutions

# Prepared by:

# Razi Muhiyadheen & Team

# Date:

# 30/03/2026

# Project Proposal

# 1. Introduction

This proposal outlines the design, development, implementation, and support of a Common Data Environment (CDE) integrated with a Correspondence Management System (CMS) in alignment with the Business Requirements Document (BRD) provided.

The proposed solution will provide a centralized digital platform for managing project documents, correspondence, approvals, workflows, and inspection processes across the design, construction, and handover phases of a project.

The system will follow the ISO-aligned CDE information state model, enabling controlled document lifecycle management across:

- Work in Progress (WIP)

- Shared

- Published

- Archived

The platform will enable collaboration between contractors, consultants, document controllers, project managers, and clients, while ensuring full auditability, structured metadata, and controlled approval workflows.

# 2. System Architecture

The system architecture will consist of modular components designed for scalability and integration.

### Core Modules

- Document Management (CDE Core)

- Workflow Engine

- Correspondence Management System (CMS)

- User & Access Control

- Audit & Reporting

Users will interact with the platform through a web interface, while backend services manage workflows, documents, metadata, and integrations with cloud storage.

# 3. Technology Stack

The platform can be developed using the following technologies:

Phase 1 – Core Platform

Frontend

- React

- TypeScript

- Tailwind CSS / Material UI

Backend

- Java

- Spring Boot

- REST APIs

Database

- PostgreSQL

Cloud Infrastructure

- AWS EC2 – application servers

- AWS RDS – managed database

- AWS S3 – document storage

## Phase 2 – Platform Scaling & Optimization

Additional technologies can be introduced to enhance performance, scalability, and observability.

Caching & Performance

- Redis – caching and event processing

Monitoring & Logging

- CloudWatch – system logs and monitoring

- Sentry – application error tracking

# 4. Data Flow

Core System Data Flow
Users interact with the platform via the React frontend.

- Frontend communicates with backend APIs through HTTPS.

- Backend services process requests and execute workflow logic.

- Data is stored in PostgreSQL.

- For uploads, the backend generates secure signed URLs.

- Files are uploaded directly to AWS S3.

- Document metadata is stored and linked to the uploaded file.

## Document Lifecycle flow

- Create document

- Upload to WIP

- Internal Review

- Submit to Shared

- Consultant Review

Decision:

- Approved → Document Published

- Rejected → Returned with comments → Revision cycle

## Workflow & Approval Flow (CDE)

A user (Designer / Contractor) creates or uploads a document.

- The document is stored in the Work in Progress (WIP) state.

- The internal project team performs an internal review.

- The document is submitted to the Shared state for coordination.

- The consultant or reviewer performs review and provides comments.

Decision

- Approved → Document moves to the Published state and becomes available for construction or official use.

- Rejected → Document is returned with comments and moved back to WIP for revision and resubmission.

- After project completion, finalized documents may be moved to the Archived state for record keeping and project handover.

- All workflow transitions and user actions are recorded in the audit log for compliance and traceability.

This workflow ensures that documents follow the ISO-aligned CDE lifecycle:

WIP → Shared → Published → Archived

## CMS Content Flow

An authorized user creates a correspondence item such as Letter, RFI, Technical Query, Memo, Site Instruction, or Submittal Transmittal.

- The correspondence is saved as Draft.

- Internal review is performed if approval workflow is configured.

- Once approved, the correspondence is Issued to the intended recipients.

- Recipients acknowledge the correspondence.

- The correspondence remains Open until a response or required action is completed.

- Once the matter is resolved, the correspondence is marked as Closed.

- All communications are recorded in the Correspondence Register and can be linked to related documents, drawings, or RFIs.

Correspondence Types

- Letters

- RFIs

- Submittal transmittals

- Site instructions

- Technical queries

- Memos

### Correspondence Lifecycle

- Draft

- Internal Review

- Issued

- Acknowledged

- Open / Responded

- Closed

- Overdue

### Features

- Standard templates

- Auto-generated reference numbers

- Document attachments

- Correspondence register

- SLA tracking

## Audit & Compliance

- The platform will provide full traceability of project data.

Capabilities include:

- Complete document history

- Timestamped user actions

- Immutable audit logs

- Compliance with ISO 19650 document management standards

## Integration Flow (API & SSO)

- External systems (ERP, BIM, CRM) interact via REST APIs.

- Authentication can be handled via SSO providers (AWS SSO).

- Data exchange occurs through secure API endpoints.

# 5. Security Architecture

Security can be implemented across multiple layers:

- Authentication can be handled using JWT-based mechanisms

- Role-based access control can restrict user permissions

- HTTPS encryption can secure all communications

- Secure file access can be enabled via signed URLs

- Audit logs can track user actions such as uploads, approvals, and edits

- Data can be encrypted at rest and in transit

# 7. Scalability Strategy

The system will be implemented in a phased approach to ensure efficient delivery while supporting future scaling.

## Phase 1 – Core Platform

Focus on delivering essential platform functionality with minimal infrastructure.

- Document management foundation

- CMS functionality

- Secure document uploads

- Role-based access control

- Basic workflows

- Core dashboards

## Phase 2 – Platform Scaling

Enhancements will include:

- Redis caching for improved performance

- Advanced monitoring and logging

- Infrastructure scaling

- Database optimization

- Enhanced workflows and reporting

# 8. Monitoring & Logging

Monitoring and logging capabilities will be introduced progressively.

## Phase 1 – Basic Monitoring

- Basic infrastructure monitoring

- Server health monitoring

- Database performance monitoring

## Phase 2 – Advanced Monitoring

- Centralized logging using CloudWatch

- Application error monitoring using Sentry

- API performance monitoring and alerts

# 9. Deployment Architecture

The platform can be deployed on cloud infrastructure in the AWS Middle East (UAE) region.

## Phase 1 – Initial Deployment

- Frontend hosted on static hosting platform (Vercel or AWS S3)

- Backend running on AWS EC2

- PostgreSQL database using AWS RDS

- Document storage using AWS S3

## Phase 2 – Scaled Deployment

- Infrastructure scaling

- Redis caching layer

- Advanced monitoring and observability

# 10. Backup & Disaster Recovery (Phase 2)

System recovery can be achieved using:

- Automated database backups

- File versioning for recovery

- Cross region replication can be added as a future enhancement

System recovery can be achieved using:

- database backups

- application code repository

- infrastructure configuration

In case of failure:

- New server instance can be created

- Database can be restored from latest backup

- Application can be redeployed

- Files will remain securely available in S3 storage

# 11. Implementation Plan

The project will be delivered in two phases.

## Phase 1 – Core Platform Development

Phase 1 focuses on delivering the platform foundation with CDM and CMS capabilities and minimal UI.

Focus:

- Core CDE functionality

- CMS foundation

- Document uploads and metadata

- Basic workflows

- Initial dashboards

- Role-based access control

Activities include:

- Infrastructure setup

- Backend architecture

- Frontend platform framework

- Document management module

- CMS module

- Basic workflow engine

This phase delivers a working system capable of managing project documents and correspondence.

## Phase 2 – Platform Enhancement & Scaling

Enhancements include:

- Document versioning

- Advanced approval workflows

- Reporting dashboards

- Inspection module enhancements

- Integration capabilities

- Performance optimization

- Monitoring and caching

### Team Structure

### The project can be executed by a focused team of two developers.

Frontend Developer

- Responsible for UI/UX implementation and CMS components

Backend & Infrastructure Developer

- Responsible for APIs, database design, workflows, infrastructure, and deployment

# 12. Maintenance & Support

Post-deployment support can include:

- System monitoring

- Bug fixes and issue resolution

- Security updates

- Performance optimization

- Feature enhancements

# 13. Timeline

## Phase 1 – Core Platform

- Architecture & Setup – 2 weeks

- Backend Development – 4 to 6 weeks

- Frontend Development – 2 to 3 weeks

- Integration & Testing – 1 week

Estimated Duration: 8 to 10 weeks

## Phase 2 – Platform Scaling

- Versioning & Workflow Enhancements – 2 weeks

- Feature Enhancements & UI Improvements – 1 to 2 weeks

- Testing & Deployment – 1 week

Estimated Duration: 4 to 6 weeks

# 14. Cost Estimate

Development Cost

## Phase 1 – Core Platform Development (65%)

Phase 1 focuses on building the foundational platform including CMS functionality, document management structure, secure document uploads, and core workflows.

Estimated development cost:

₹4,36,800 – ₹5,82,400

This includes:

- architecture design

- backend development

- frontend application development

- document upload implementation

- CMS functionality

- basic workflows

- authentication and role management

- initial deployment

## Phase 2 – Complete Platform Development (35%)

Phase 2 focuses on completing the platform with advanced features and full workflow capabilities.

Estimated development cost:

₹2,35,200 – ₹3,13,600

This includes:

- document versioning

- complete workflow and approval logic

- UI enhancements and dashboards

- integration capabilities

- performance optimization

- system testing and final deployment

Effort Estimation
Phase 1: 8 to 10 weeks
Phase 2: 4 to 6 weeks
Total Duration: 12 to 16 weeks
Working hours per week: 40 hours
Estimated total effort: 480 to 640 hours (combined team effort)
Effective hourly rate per team: ₹1,400

# Total  development cost: ₹6,72,000 – ₹8,96,000

Cloud Infrastructure Cost (Monthly)

Estimated monthly cost: ₹5,000 – ₹10,000

- Application server hosting (EC2): approximately ₹2,000 – ₹3,500 per month

- Managed database service (RDS): approximately ₹1,600 – ₹2,500 per month

- Object storage for documents (S3): approximately ₹400 – ₹1,600 per month

- Caching service (Redis): approximately ₹800 – ₹1,600 per month

- Monitoring and logging services: approximately ₹400 – ₹800 per month

These costs may vary depending on:

- number of users

- document storage size

- system usage levels

# Maintenance & Support Cost

Estimated annual maintenance: ₹1,20,000 – ₹2,00,000

Includes:

- bug fixes

- monitoring

- updates

- optimizations

# Cost Summary

Phase 1 Development: ₹4,36,800 – ₹5,82,400

Phase 2 Development: ₹2,35,200 – ₹3,13,600

Total Development Cost: ₹6,72,000 – ₹8,96,000

Monthly Infrastructure Cost: ₹5,000 – ₹10,000

Annual Maintenance Cost: ₹1,20,000 – ₹2,00,000

These estimates provide a scalable and cost-effective approach for delivering the proposed CDE platform.

Payment Milestones

The project can follow milestone-based payments structured as follows:

- 30% at project initiation

- 40% after phase 1

- 30% after delivery

This structure helps ensure transparency and aligns payments with project progress.

# 15. Conclusion

The proposed CDE platform will provide a secure, scalable, and ISO-aligned environment for managing project documentation, correspondence, workflows, and inspection processes.

The phased development approach allows rapid deployment of a functional system while supporting future enhancements and scaling.

We look forward to collaborating with DOXON IT Solutions to successfully implement this platform.